## Slide 1
WEEK 3
SPRINT 1
PL6
ENV

## Slide 2: about us.

## Slide 3: env.
Carla Mendes
Helena Tavares
Nuno Lopes
Sara Costa

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Support to the other units | Managing Slack/GitHub | Providing tutorials for the team
OWNER | Unit | Unit | Sara Costa
GOAL EFFORT | 1h | - | 2h
EFFECTIVE EFFORT | 38min | 39min | 2h43min
STATUS | IN PROGRESS | IN PROGRESS | COMPLETED

## Slide 5: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Managing Slack/GitHub | Supporting the other units | 
OWNER | Unit | Nuno Lopes, Sara Costa | 
GOAL EFFORT | 1h per week | 1h per week | 
STATUS | PLANNED | PLANNED | 

## Slide 6: gantt diagram.

## Slide 7: line graph.
Chart: 
| Semana 2 | Semana 3 | Semana 4
Carla Mendes | 2.6 | 2.4 | 3.5
Helena Tavares | 1.5 | 1.3 | 1.8
Sara Costa | 1 | 1.4 | 2.7
Nuno Lopes | 1 | 1 | 1

## Slide 8: additional notes.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Nulla rutrum ligula elit, a convallis ipsum placerat quis. Donec imperdiet ipsum ut odio aliquet scelerisque. Vivamus facilisis nisl ex, imperdiet sollicitudin elit volutpat at. Aliquam pulvinar leo sed leo mattis placerat. Nam malesuada velit vel felis dapibus dignissim.