## Slide 1
WEEK 2
SPRINT 2
PL6
ENV

## Slide 2: about us.

## Slide 3: env.
Carla Mendes
Helena Tavares
Sara Costa

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Support to the other units | Managing Slack/GitHub | Studying the Jenkins App
OWNER | Unit | Unit | Carla Mendes
GOAL EFFORT | 1h | - | 1h
EFFECTIVE EFFORT | 10min | 14min | 56min
STATUS | IN PROGRESS | IN PROGRESS | IN PROGRESS

## Slide 5: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Managing Slack/GitHub | Supporting the other units | Giving the Jenkins tool, explaining a bit, to the team
OWNER | Unit | Nuno Lopes, Sara Costa | Carla Mendes
GOAL EFFORT | 1h per week | 1h per week | 1h
STATUS | PLANNED | PLANNED | PLANNED

## Slide 6: planned tasks.
 | TASK #4 | TASK #5 | TASK #6
TASK | Providing the team with Jenkins Tutorials | Integrating code to GitHub with Jenkins | 
OWNER | Helena Tavares | Carla Mendes e Sara Costa | 
GOAL EFFORT | 3h | 2h | 
STATUS | PLANNED | PLANNED | 

## Slide 7: gantt diagram.

## Slide 8: line graph.
Chart: 
| Semana 2 | Semana 3 | Semana 4 | Semana 5 (LATADA) | Semana 6
Carla Mendes | 2.6 | 2.4 | 3.5 | 1 | 1
Helena Tavares | 1.5 | 1.3 | 1.8 | 1 | 1
Sara Costa | 1 | 1.4 | 2.7 | 1 | 1
Nuno Lopes | 1 | 1 | 1 | 1 | 1

## Slide 9: additional notes.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Nulla rutrum ligula elit, a convallis ipsum placerat quis. Donec imperdiet ipsum ut odio aliquet scelerisque. Vivamus facilisis nisl ex, imperdiet sollicitudin elit volutpat at. Aliquam pulvinar leo sed leo mattis placerat. Nam malesuada velit vel felis dapibus dignissim.