## Slide 1
WEEK 3
SPRINT 2
PL6
ENV

## Slide 2: about us.

## Slide 3: env.
Carla Mendes
Helena Tavares
Sara Costa

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Support to the other units | Managing Slack/GitHub | Jenkins “Workshop”
OWNER | Unit | Unit | Carla Mendes
GOAL EFFORT | 1h | - | 1h30
EFFECTIVE EFFORT | 16min | 14min | 1h47
STATUS | IN PROGRESS | IN PROGRESS | COMPLETED

## Slide 5: tasks.
 | TASK #4 | TASK #5 | TASK #6
TASK | Reunion with IMP | Jenkins Tutorials | 
OWNER | Carla Mendes | Helena Tavares | 
GOAL EFFORT | 30min | 3h | 
EFFECTIVE EFFORT | 38min | 3h19 | 
STATUS | COMPLETED | IN PROGRESS | 

## Slide 6: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Managing Slack/GitHub | Supporting the other units | GitPages
OWNER | Unit | Nuno Lopes, Sara Costa | Carla Mendes
GOAL EFFORT | 1h per week | 1h per week | 1h
STATUS | PLANNED | PLANNED | PLANNED

## Slide 7: gantt diagram.

## Slide 8: line graph.
Chart: ENV
| Semana 1 | Semana 2 | Semana 3
Carla | 3.5 | 4 | 5.5
Helena | 2.4 | 4.4 | 2.5
Sara | 2 | 2 | 2
GOAL | 6 | 6 | 6

## Slide 9: additional notes.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Nulla rutrum ligula elit, a convallis ipsum placerat quis. Donec imperdiet ipsum ut odio aliquet scelerisque. Vivamus facilisis nisl ex, imperdiet sollicitudin elit volutpat at. Aliquam pulvinar leo sed leo mattis placerat. Nam malesuada velit vel felis dapibus dignissim.