## Slide 1
WEEK 6
SPRINT 2
PL6
REQ

## Slide 2: about us.

## Slide 3: req.
Alexandre
Emanuel
Marco
Paulo
Nuno

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3 | TASK #4
TASK | Do gantt diagram | Upgrade the Mockups | Upgrade the requirements document | Meeting with the client
OWNER | Emanuel, Paulo, Marco | Nuno | Emanuel, Paulo, Marco | Emanuel, Paulo
GOAL EFFORT | 1 H | 2 H 30 | 1 H | 1 H 00
EFFECTIVE EFFORT | 1 H 10 | - | 1 H 30 | 0 H 35
STATUS | COMPLETED | IN PROGRESS | COMPLETED | COMPLETED

## Slide 5: tasks.
 | TASK #5 | TASK #6 | TASK #7 | TASK #8
TASK | Internal Meeting | Internal Meeting Minute | Meeting with cliente Minute | Weekly presentation
OWNER | Emanuel, Marco, Paulo | Paulo Sousa | Emanuel | Marco
GOAL EFFORT | 1 H | 0 H 30 | 0 H 30 | 0 H 30
EFFECTIVE EFFORT | 1 H 15 | 0 H 45 | 0 H 35 | 0 H 35-
STATUS | COMPLETED | COMPLETED | COMPLETED | COMPLETED

## Slide 6: planned tasks.
 | TASK #1 | TASK #2
TASK | Finish Mockups | Finish requirements document
OWNER | Nuno | Emanuiel, Marco , Paulo
GOAL EFFORT | 2 H | 4 H
STATUS | NEW | NEW