## Slide 1
WEEK 13
SPRINT 4
PL6
REQ

## Slide 2: about us.

## Slide 3: req.
Emanuel
Marco
Paulo
Nuno

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3 | TASK #4 | TASK #5 | TASK #6
TASK | Update Mockups | Update Requirements Document | Weekly presentation | Inspection Meeting | Inspection Minute | Update Quality Manual
OWNER | Nuno | Emanuel, Paulo, Marco | Marco | Emanuel, Paulo | Emanuel | Marco
GOAL EFFORT | 2 H | 2 H 00 | 1 H | 1 H 00 | 0 H 30 | 1 H
EFFECTIVE EFFORT | 2 H 30 | 2 H 30 | 0 H 30 | 1 H 00 | 0 H 45 | 1 H
STATUS | On course | On course | COMPLETED | COMPLETED | COMPLETED | COMPLETED

## Slide 5: Effort.

## Slide 6: Gant.