## Slide 1
WEEK 2
SPRINT 4
PL6
ENV

## Slide 2: about us.

## Slide 3: env.
Carla Mendes
Helena Tavares
Sara Costa

## Slide 4: completed tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Support to the other units | Managing Slack/GitHub/Trello | Heuristic Evaluation
OWNER | Unit | Helena Tavares | Carla Mendes
GOAL EFFORT | 1h | 25min | 2h
EFFECTIVE EFFORT | 16min | 18min | 32min
STATUS | IN PROGRESS | IN PROGRESS | IN PROGRESS(15%)

## Slide 5: completed tasks.
 | TASK #4 | TASK #5 | TASK #6
TASK | Weekly Presentation | Criação de um formulário | 
OWNER | Carla Mendes | Sara Costa | 
GOAL EFFORT | 30min | 1h30min | 
EFFECTIVE EFFORT | 37min | 2h05min | 
STATUS | COMPLETED | COMPLETED | 

## Slide 6: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Managing Slack/GitHub | Supporting the other units | Heuristic Evaluation
OWNER | Helena Tavares | Helena Tavares | Carla Mendes
GOAL EFFORT | 1h per week | 1h per week | 2h
STATUS | PLANNED | PLANNED | PLANNED

## Slide 7: planned tasks.
 | TASK #4 | TASK #5 | TASK #6
TASK | Updating the Architectural Software Document |  | 
OWNER | Carla Mendes |  | 
GOAL EFFORT | 1h |  | 
STATUS | PLANNED |  | 

## Slide 8: gantt diagram - effort.

## Slide 9: gantt diagram - planned.

## Slide 10: bar graph.