## Slide 1
WEEK 3
SPRINT 1
PL6
ENV

## Slide 2: about us.

## Slide 3: env.
Carla Mendes
Helena Tavares
Nuno Lopes
Sara Costa

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Creating the weekly presentation layout | Support to the other units | Managing Slack/GitHub
OWNER | Carla Mendes | Unit | Unit
GOAL EFFORT | 1h | 1h | -
EFFECTIVE EFFORT | 48min | 23min | 39min
STATUS | COMPLETED | IN PROGRESS | IN PROGRESS

## Slide 5: planned tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Managing Slack/GitHub | Supporting the other units | Start the process document
OWNER | Unit | Nuno Lopes, Sara Costa | Carla Mendes, Helena Tavares
GOAL EFFORT | 1h per week | 1h per week | 2h
STATUS | PLANNED | PLANNED | PLANNED

## Slide 6: additional notes.
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Nulla rutrum ligula elit, a convallis ipsum placerat quis. Donec imperdiet ipsum ut odio aliquet scelerisque. Vivamus facilisis nisl ex, imperdiet sollicitudin elit volutpat at. Aliquam pulvinar leo sed leo mattis placerat. Nam malesuada velit vel felis dapibus dignissim.