## Slide 1
WEEK 10
SPRINT 4
PL6
REQ

## Slide 2: about us.

## Slide 3: req.
Emanuel
Marco
Paulo
Nuno

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3
TASK | Finish Mockups Sprint 3 | Finish requirements document – Sprint 3 | Weekly presentation
OWNER | Nuno | Emanuel, Paulo | Marco
GOAL EFFORT | 2 H | 3 H 00 | 1 H
EFFECTIVE EFFORT | 2 H 30 | 4 H 00 | 0 H 40
STATUS | Not Completed | Not Completed | Completed

## Slide 5: planned tasks.
 | TASK #1 | TASK #2 | TASK #3 | TASK #4
TASK | Update Mockups – Sprint4 | Update Requirements document - Sprint 4 | Meeting with implementation team | Weekly presentation
OWNER | Nuno | Emanuel, Marco Paulo | Team | Marco
GOAL EFFORT | 4 H 00 | 4H 00 | 2H | 1H
STATUS | Previous task | Previous task | NEW | NEW

## Slide 6: GANTT.