## Slide 1
WEEK 8
SPRINT 3
PL6
REQ

## Slide 2: about us.

## Slide 3: req.
Emanuel
Marco
Paulo
Nuno

## Slide 4: tasks.
 | TASK #1 | TASK #2 | TASK #3 | TASK #4
TASK | Update Mockups | Update requirements document | Weekly presentation | Meeting with the client
OWNER | Nuno | Emanuel, Marco, Paulo | Marco | Emanuel, Paulo
GOAL EFFORT | 3 H | 4 H | 1 H | 1 H 00
EFFECTIVE EFFORT | 4 H | 3 H 30 | 0 H 40 | 0 H 40
STATUS | COMPLETED | COMPLETED | COMPLETED | COMPLETED

## Slide 5: planned tasks.
 | TASK #1 | TASK #2 | 
TASK | Update Mockups | Inspection -Requirements document | Revision – Quality Manual
OWNER | Nuno | Team | Emanuel, Marco, Paulo
GOAL EFFORT | 2 H 30 | 4 H | 2 H 30
STATUS | NEW | NEW | NEW